NYX CORE

90-Day High-Priority Remediation Plan

From Solo Prototype to Enterprise-Ready Platform

Role: Interim CTO Engineering Directive

Date: April 12, 2026

Classification: INTERNAL — Engineering Sprint Plan

Post-Audit Remediation (Audit Date: April 12, 2026)

# Table of Contents

# Executive Directive

As Interim CTO, I am issuing this directive following the April 12, 2026 Technical Due Diligence audit. The audit confirmed that NYX Core's technical foundation is genuine — the hybrid symbolic-neural architecture, deterministic Decimal pipeline, and 710+ entity knowledge graph represent real, defensible intellectual property. However, three critical blockers prevent any investment closing or enterprise deployment: (1) hardcoded secrets and disabled authentication across 503 endpoints, (2) zero multi-tenant data isolation — any customer can see every other customer's data, and (3) a Bus Factor of 1 with three competing orchestration frameworks that only the founder understands. This plan converts these red flags into resolved engineering tickets across 12 weeks of focused sprints. Every task has a Definition of Done, a code pattern, and an owner slot. The goal: by Week 12, NYX Core passes a repeat technical audit with zero Critical findings.

# Section 1: Week 1-2 — The Security & Isolation Sprint

## 1.1 Multi-Tenancy: Middleware-Based Query Filtering

### Problem Statement

Currently, database queries like select(CustomTool).order_by(CustomTool.created_at.desc()) in app/routers/tools.py line 34 return ALL records across all companies. The company field on Dataset exists for labeling, not access control. There is no middleware injecting company_id filters into SQLAlchemy queries.

### Design Pattern: Tenant Context Middleware

The solution uses a three-layer approach: (a) a TenantContext that extracts tenant_id from the authenticated JWT token, (b) a SQLAlchemy event listener that automatically appends WHERE company_id = :tenant_id to every query, and (c) a decorator for router endpoints that validates tenant access.

### Code Pattern — TenantContext

Create as app/middleware/tenant.py:

"""Multi-tenant query isolation middleware.""" from contextvars import ContextVar from typing import Optional from starlette.middleware.base import BaseHTTPMiddleware from starlette.requests import Request # Thread-safe tenant context _tenant_id: ContextVar[Optional[int]] = ContextVar("tenant_id", default=None) def get_current_tenant() -> Optional[int]: return _tenant_id.get() class TenantMiddleware(BaseHTTPMiddleware): """Extract tenant_id from JWT and set in context for every request.""" EXEMPT_PATHS = {"/health", "/api/auth/login", "/api/auth/register", "/docs", "/metrics"} async def dispatch(self, request: Request, call_next): # Skip tenant enforcement for public paths if any(request.url.path.startswith(p) for p in self.EXEMPT_PATHS): return await call_next(request) # Extract from JWT (set by auth middleware upstream) user = getattr(request.state, "user", None) if user and hasattr(user, "company_id"): token = _tenant_id.set(user.company_id) try: response = await call_next(request) finally: _tenant_id.reset(token) return response return await call_next(request)

### Code Pattern — SQLAlchemy Query Filter

Add to app/database.py:

from sqlalchemy import event from app.middleware.tenant import get_current_tenant TENANT_MODELS = {"CustomTool", "Dataset", "FinancialDocument", "Transaction", "JournalEntry", "Alert", "RevenueItem", "COGSItem"} @event.listens_for(Session, "do_orm_execute") def _inject_tenant_filter(orm_execute_state): """Automatically append company_id filter to all tenant-scoped queries.""" tenant_id = get_current_tenant() if tenant_id is None: return # No tenant context (public endpoint) if orm_execute_state.is_select: mapper = orm_execute_state.bind_arguments.get("mapper") if mapper and mapper.class_.__name__ in TENANT_MODELS: orm_execute_state.statement = orm_execute_state.statement.filter_by( company_id=tenant_id )

### Code Pattern — Router Decorator

Add to app/auth.py:

from functools import wraps from app.middleware.tenant import get_current_tenant def require_tenant(f): """Decorator ensuring tenant context is set before endpoint executes.""" @wraps(f) async def wrapper(*args, **kwargs): if get_current_tenant() is None: raise HTTPException(403, "Tenant context required. Authenticate first.") return await f(*args, **kwargs) return wrapper

### Implementation Steps

- Add company_id column to all models in TENANT_MODELS that lack it (estimated: 4 models need migration).

- Create Alembic migration to backfill company_id for existing records.

- Register TenantMiddleware in main.py AFTER AuthMiddleware (order matters — auth sets request.state.user, then tenant reads it).

- Add the SQLAlchemy event listener to database.py.

- Write integration test: create 2 tenants, insert data for each, verify cross-tenant queries return zero results.

Definition of Done: Integration test proves that Tenant A cannot see Tenant B's datasets, tools, documents, transactions, or journal entries under any API endpoint.

## 1.2 Secrets Management: Purge and Vault Migration

### Problem Statement

The committed .env file contains production NVIDIA API keys (nvapi-ICp5...), a Vercel deployment token (vcp_0z8mg...), and the JWT SECRET_KEY (2d8f921a...). These credentials are in git history and must be considered compromised.

### Immediate Actions (Day 1)

### Action 1 — Rotate All Keys

- NVIDIA: Generate new API key at build.nvidia.com dashboard. Revoke old key nvapi-ICp5uQ6F... immediately.

- Vercel: Regenerate token in Vercel dashboard under Settings > Tokens. Revoke vcp_0z8mg1sN...

- JWT SECRET_KEY: Generate new 64-char hex key using: python -c "import secrets; print(secrets.token_hex(32))"

- Any other API keys referenced in .env (Anthropic, Google, etc.).

### Action 2 — Purge Git History

# Install git-filter-repo (preferred over filter-branch) pip install git-filter-repo # Remove .env and .env.local from ALL history git filter-repo --invert-paths --path .env --path .env.local --force # Force-push to all remotes git push origin --force --all git push origin --force --tags

### Action 3 — Prevent Recurrence

# Add to .gitignore (verify these are present) .env .env.local .env.production *.key *.pem

### Vault Migration Plan

For Development: Use .env.example with placeholder values only. Each developer creates their own .env locally (never committed).

For Production (Docker/Cloud):

- Option A — Docker Secrets: Mount secrets as files in docker-compose.yml using the secrets directive. Reference via /run/secrets/nvidia_api_key in config.py.

- Option B — Cloud Secret Manager: For GCP deployment, use Google Secret Manager. For AWS, use AWS Secrets Manager. Access via SDK at startup in config.py lifespan handler.

### Config.py Modification Pattern

import os from pathlib import Path def _read_secret(name: str, fallback_env: str = "") -> str: """Read from Docker secret file first, fall back to env var.""" secret_path = Path(f"/run/secrets/{name}") if secret_path.exists(): return secret_path.read_text().strip() return os.getenv(fallback_env or name.upper(), "") class Settings: NVIDIA_API_KEY: str = _read_secret("nvidia_api_key", "NVIDIA_API_KEY") SECRET_KEY: str = _read_secret("jwt_secret_key", "SECRET_KEY") VERCEL_TOKEN: str = _read_secret("vercel_token", "VERCEL_TOKEN")

Definition of Done: (a) git log --all --full-history -- .env returns zero commits, (b) all rotated keys are verified working in staging, (c) .gitignore blocks all secret file patterns, (d) production deployment reads secrets from vault/mounted files, not environment variables in plaintext.

## 1.3 Auth Enforcement: REQUIRE_AUTH Across All 503 Endpoints

### Problem Statement

The .env file has REQUIRE_AUTH=false. The auth middleware (app/middleware/auth_middleware.py) respects this flag, meaning all endpoints are publicly accessible. Many router endpoints use get_optional_user instead of get_current_user, allowing unauthenticated access even when auth is enabled.

### Implementation Plan

### Step 1 — Force REQUIRE_AUTH=true as Default

In app/config.py, change the default:

# BEFORE (dangerous default) REQUIRE_AUTH: bool = False # AFTER (secure default) REQUIRE_AUTH: bool = True # Override with env var only in local dev

### Step 2 — Audit All get_optional_user Usages

Every endpoint using Depends(get_optional_user) must be reviewed. The rule: if the endpoint reads or writes tenant data, it MUST use get_current_user (which raises 401 if no token). Reserve get_optional_user only for truly public endpoints (health check, public config, docs).

Endpoints to convert (found in audit):

- documents_router.py line 55: change to get_current_user

- tools.py: add Depends(get_current_user) to all 6 endpoints

- Multiple endpoints in datasets.py, analytics.py, journal_router.py

### Step 3 — Add Endpoint Auth Coverage Test

# tests/test_auth_coverage.py import pytest from httpx import AsyncClient from main import app EXEMPT_PATHS = ["/health", "/api/auth/login", "/api/auth/register", "/docs", "/openapi.json"] @pytest.mark.asyncio async def test_all_endpoints_require_auth(): """Every non-exempt endpoint must return 401 without a token.""" async with AsyncClient(app=app, base_url="http://test") as client: for route in app.routes: if hasattr(route, "path") and route.path not in EXEMPT_PATHS: response = await client.get(route.path) assert response.status_code in (401, 405, 307), ( f"SECURITY: {route.path} returned {response.status_code} without auth" )

Definition of Done: (a) REQUIRE_AUTH defaults to True in code, (b) test_auth_coverage passes with zero unauthenticated non-exempt endpoints, (c) staging deployment tested with auth enabled — all frontend flows work with JWT tokens.