# Section 4: Month 3 — Enterprise Scale-Out

## 4.1 Adapter Standardization: The ERP Adapter Template

### Problem Statement

The 1C Interpreter (app/services/onec_interpreter.py, 2000+ lines) is excellent but bespoke. To deliver on the "2-week industry adapter" promise, the adapter pattern must be standardized into a template that a new engineer can implement without understanding the full codebase.

### Adapter Interface Design

# app/adapters/base_adapter.py """Base class for all ERP/accounting system adapters.""" from abc import ABC, abstractmethod from dataclasses import dataclass from decimal import Decimal from typing import Dict, List, Optional from pathlib import Path @dataclass class StandardAccount: """Normalized account representation — every adapter must produce this.""" code: str # Original account code from source system name_primary: str # Name in primary language name_secondary: str = "" # Name in secondary language (if bilingual) account_type: str = "" # Active/Passive/Mixed normal_balance: str = "" # debit/credit/both ifrs_section: str = "" # balance_sheet / income_statement ifrs_line: str = "" # e.g. "Current Assets", "Revenue" bs_side: str = "" # asset / liability / equity parent_code: Optional[str] = None is_group: bool = False balance: Optional[Decimal] = None @dataclass class StandardTransaction: """Normalized transaction — every adapter must produce this.""" date: str debit_account: str credit_account: str amount: Decimal description: str = "" document_ref: str = "" currency: str = "GEL" class BaseERPAdapter(ABC): """Template for ERP system adapters. To create a new adapter: 1. Subclass BaseERPAdapter 2. Implement all @abstractmethod methods 3. Add to ADAPTER_REGISTRY in app/adapters/__init__.py 4. Write tests in tests/unit/test_adapter_{name}.py Target implementation time: 2-3 weeks for domain expert. """ @property @abstractmethod def system_name(self) -> str: """e.g. '1c', 'quickbooks', 'sap_b1'""" @property @abstractmethod def supported_formats(self) -> List[str]: """File extensions this adapter can parse, e.g. ['.xlsx', '.xml']""" @abstractmethod def detect(self, file_path: Path) -> float: """Return confidence 0.0-1.0 that this file is from this ERP system. Called by the auto-detection router to pick the right adapter.""" @abstractmethod def parse_chart_of_accounts(self, file_path: Path) -> List[StandardAccount]: """Parse a COA export into StandardAccount list.""" @abstractmethod def parse_transactions(self, file_path: Path) -> List[StandardTransaction]: """Parse a transaction export into StandardTransaction list.""" @abstractmethod def map_to_ifrs(self, account: StandardAccount) -> StandardAccount: """Apply IFRS classification rules specific to this ERP system.""" def parse_file(self, file_path: Path) -> Dict: """Full parse pipeline. Override for custom logic.""" accounts = self.parse_chart_of_accounts(file_path) mapped = [self.map_to_ifrs(a) for a in accounts] return { "system": self.system_name, "accounts": mapped, "account_count": len(mapped), }

### Adapter Registry

# app/adapters/__init__.py from app.adapters.onec_adapter import OneCAdapter # from app.adapters.quickbooks_adapter import QuickBooksAdapter # Month 3 ADAPTER_REGISTRY = [OneCAdapter()] def detect_erp_system(file_path: Path) -> BaseERPAdapter: """Auto-detect which ERP system produced this file.""" scores = [(adapter, adapter.detect(file_path)) for adapter in ADAPTER_REGISTRY] scores.sort(key=lambda x: x[1], reverse=True) if scores[0][1] < 0.3: raise ValueError(f"No adapter matched file {file_path.name} (best score: {scores[0][1]:.2f})") return scores[0][0]

Migration Path for Existing 1C Interpreter:

- Week 9: Refactor onec_interpreter.py to implement BaseERPAdapter. The core logic stays; it just gets wrapped in the standard interface.

- Week 10: Implement QuickBooks adapter as proof of template. Target: parse QBO/IIF exports, map to IFRS.

- Week 11: Document the adapter creation process with a step-by-step guide.

Definition of Done: (a) OneCAdapter passes all existing 1C tests via the new interface, (b) QuickBooksAdapter can parse a sample QBO file and produce StandardAccount list, (c) detect_erp_system correctly auto-detects between 1C and QuickBooks files.

## 4.2 Bus Factor Mitigation: Technical Onboarding Guide

### Problem Statement

A Bus Factor of 1 means the project dies if the founder is unavailable. The codebase has 108+ Python files, 80+ services, three orchestration frameworks (soon to be one after Section 3.1), Georgian-specific domain knowledge, and implicit conventions that exist only in the founder's head.

### Onboarding Document Structure

Part 1 — Architecture Overview (Day 1 reading):

  - System architecture diagram (pipeline flow, not just boxes).

  - The ONE canonical pipeline: LangGraph graph in app/graph/graph.py.

  - Data flow: Upload → SmartExcelParser → ConstraintGraph → LangGraph Pipeline → Output.

  - Key design decisions: Why Decimal not float. Why symbolic validation before LLM. Why LLM explains but never computes.

Part 2 — Domain Knowledge (Day 2-3):

  - Georgian IFRS account structure (classes 1-9 and what each means).

  - 1C accounting system: what it is, why it matters, what OneCInterpreter does.

  - The constraint graph's 6 GAAP rules and their tolerance thresholds.

  - Financial statement relationships: how BS, IS, CF, and TB cross-validate.

Part 3 — Code Navigation Guide (Day 4-5):

  - "I need to change how Excel files are parsed" → app/services/smart_excel_parser.py

  - "I need to add a new financial calculation" → app/services/calculation_engine.py (use Decimal)

  - "I need to modify the pipeline" → app/graph/graph.py (add node), app/graph/nodes.py (implement)

Part 4 — Local Development Setup (Day 1):

  - One-command setup: docker compose up -d (PostgreSQL + Redis) then uvicorn main:app --reload

  - Run tests: pytest tests/unit/ -v

  - Key environment variables and what they control.

Part 5 — Architecture Decision Records (ADRs):

  - ADR-001: Why LangGraph over procedural orchestration.

  - ADR-002: Why Python Decimal over float for financial math.

  - ADR-003: Why symbolic constraint validation before LLM reasoning.

  - ADR-004: Why SQLAlchemy event listener for multi-tenancy.

  - ADR-005: Why template narratives as primary, LLM narratives as secondary.

Part 6 — "What Not to Touch" List:

  - The constraint graph's tolerance thresholds without consulting a CPA.

  - The 1C IFRS mapping table without consulting a Georgian accountant.

  - The LLM chain fallback order without load testing.

  - The Decimal pipeline — never introduce float arithmetic in financial calculations.

Definition of Done: (a) ONBOARDING.md exists and covers all 6 parts, (b) a developer unfamiliar with the codebase can set up local dev, run tests, and make a simple change within 2 days, (c) 5 ADRs written and committed.

# Section 5: Prioritized Sprint Backlog

All 34 tickets with assignments, estimates, and dependencies:

| Ticket | Title | Sprint | Priority | Est | Depends | Status |
| --- | --- | --- | --- | --- | --- | --- |
| NYX-001 | Rotate all compromised API keys | W1 | P0-CRITICAL | 2h | None | TODO |
| NYX-002 | Purge .env from git history | W1 | P0-CRITICAL | 4h | NYX-001 | TODO |
| NYX-003 | Add .env to .gitignore | W1 | P0-CRITICAL | 1h | NYX-002 | TODO |
| NYX-004 | Docker secrets config pattern | W1 | P1-HIGH | 4h | NYX-003 | TODO |
| NYX-005 | Set REQUIRE_AUTH=true default | W1 | P0-CRITICAL | 1h | None | TODO |
| NYX-006 | Convert get_optional_user calls | W1 | P0-CRITICAL | 8h | NYX-005 | TODO |
| NYX-007 | Write test_auth_coverage.py | W1 | P0-CRITICAL | 4h | NYX-006 | TODO |
| NYX-008 | Create TenantMiddleware | W2 | P0-CRITICAL | 8h | NYX-005 | TODO |
| NYX-009 | Add SQLAlchemy tenant filter | W2 | P0-CRITICAL | 4h | NYX-008 | TODO |
| NYX-010 | Alembic migration: add company_id | W2 | P0-CRITICAL | 4h | NYX-008 | TODO |
| NYX-011 | Write test_tenant_isolation.py | W2 | P1-HIGH | 8h | NYX-009 | TODO |
| NYX-012 | Replace float with Decimal | W3 | P1-HIGH | 4h | None | TODO |
| NYX-013 | Write test_decimal_boundary.py | W3 | P1-HIGH | 4h | NYX-012 | TODO |
| NYX-014 | Implement CircuitBreaker class | W3 | P1-HIGH | 8h | None | TODO |
| NYX-015 | Integrate circuit breaker into V3 | W4 | P1-HIGH | 8h | NYX-014 | TODO |
| NYX-016 | Wire ConstraintGraph validation | W4 | P1-HIGH | 4h | NYX-015 | TODO |
| NYX-017 | Write test_circuit_breaker.py | W4 | P1-HIGH | 8h | NYX-016 | TODO |
| NYX-018 | Port circuit breaker to LangGraph | W5 | P2-MEDIUM | 8h | NYX-017 | TODO |
| NYX-019 | Migrate OrchestratorV3 logic | W6 | P2-MEDIUM | 16h | NYX-018 | TODO |
| NYX-020 | Delete OrchestratorV3 frameworks | W7 | P2-MEDIUM | 4h | NYX-019 | TODO |
| NYX-021 | Reorganize test files | W5 | P2-MEDIUM | 8h | None | TODO |
| NYX-022 | Configure pytest.ini markers | W5 | P2-MEDIUM | 2h | NYX-021 | TODO |
| NYX-023 | Create GitHub Actions CI pipeline | W6 | P1-HIGH | 8h | NYX-022 | TODO |
| NYX-024 | Add security-check job to CI | W6 | P1-HIGH | 4h | NYX-023 | TODO |
| NYX-025 | Create BaseERPAdapter class | W9 | P2-MEDIUM | 8h | None | TODO |
| NYX-026 | Refactor OneCInterpreter | W9 | P2-MEDIUM | 16h | NYX-025 | TODO |
| NYX-027 | Implement QuickBooksAdapter | W10 | P2-MEDIUM | 40h | NYX-025 | TODO |
| NYX-028 | Create ONBOARDING.md | W10 | P1-HIGH | 16h | NYX-020 | TODO |
| NYX-029 | Write 5 Architecture Decision Records | W11 | P2-MEDIUM | 8h | NYX-028 | TODO |
| NYX-030 | Register ConsolidationAgent | W7 | P3-LOW | 2h | None | TODO |
| NYX-031 | Fix DecisionAgent self-registration | W7 | P3-LOW | 4h | None | TODO |
| NYX-032 | Eliminate bare except: catches | W8 | P2-MEDIUM | 4h | None | TODO |
| NYX-033 | Add SourceMetadata enum | W8 | P2-MEDIUM | 8h | None | TODO |
| NYX-034 | Repeat technical audit | W12 | P0-CRITICAL | 16h | ALL | TODO |

Totals: 34 tickets, ~258 engineering hours, 12 weeks

# Section 6: Definition of Done — Axel Investment Readiness

The project is ready for Axel's final signature when ALL of the following conditions are met:

## Condition 1 — Zero Critical Security Findings

- No hardcoded secrets in git history (verified by automated scanner).

- REQUIRE_AUTH=true enforced, all endpoints return 401 without token.

- Multi-tenant isolation proven by cross-tenant integration test.

## Condition 2 — Financial Integrity Guarantee

- All financial arithmetic uses Python Decimal end-to-end (Excel parse to DB store).

- Circuit breaker halts pipeline on critical GAAP violations.

- Constraint graph validates BS equation, TB balance before any narrative generation.

## Condition 3 — Maintainable Codebase

- Single canonical orchestration framework (LangGraph).

- All tests in structured tests/ directory with CI/CD running on every commit.

- ONBOARDING.md enables a new engineer to contribute within 5 days.

- 5 Architecture Decision Records committed.

## Condition 4 — Enterprise Deployment Path

- BaseERPAdapter template proven with at least 2 adapters (1C + QuickBooks).

- Docker deployment stack passes health checks with auth enabled.

- Secrets managed via vault/mounted files, not environment variables.

## Condition 5 — Repeat Audit Score

- Technical audit score improves from 5.7/10 to 8.0/10 or higher.

- Zero CRITICAL findings. Maximum 2 MEDIUM findings (documented with mitigation plans).

- Security score improves from 4/10 to 8/10 or higher.

When these 5 conditions are met, the Interim CTO certifies the codebase as enterprise-ready and recommends proceeding with Axel's investment.